Sprint 1 Plan

Product Name : UpToDate

Team Name: UpToDaters

Release Name : UpToDate

Release Date : 3/19/18

Revision Number : 2

Revision Date : 2/28/18

Goal: Design the architecture flow, get familiar with Python and its frameworks, set up barebones website

Task Listing

- User Story 1: As a user, I want to familiarize myself with Python and prepare myself enough to code a project comfortably in this language

  - Read tutorials and watch videos to familiarize self with Python (10 points)

- User Story 2: As a user, I want to have a centralized homepage (5 points)

  - Design a front end page where content will be displayed(2 hours)

  - Connect frontend user input to backend (5 hours)

Team Roles

- Team Member Manav Sharma: Product Owner

- Team Member Tariq Anees: Scrum Master

- Team Member Andrew Boyadjiev: Developer

- Team Member Arthur Kang: Developer

- Team Member Tommy Tran: Developer

- Team Member Vanessa Tan: Developer

Initial Burn Up Chart

Initial Scrum Board

Scrum Times

- Monday at 11:30 am (TA visit)

- Wednesday at 9:00 am

- Friday at 9:00 am