Sprint 1 Report

Product Name : UpToDate

Team Name: UpToDaters

Release Name : UpToDate

Release Date : 3/19/18

Revision Number : 1

Revision Date : 2/3/18

**Actions to stop doing:**

* We want to stop switching between frameworks because we were switching from web2py to the MEAN Stack and now to Flask. This put us a bit behind schedule, but now that we’ve talked to the TA and agreed on a framework to use, we will be able to start making a lot more progress.

**Actions to start doing:**

* We want to start scheduling more meetings so it’s easier to keep track of the work everyone is getting done.
* We want to be more accurate with estimating work tasks since we underestimated the time for some of the tasks in this sprint.
* We want to set aside more time for group work sessions since we tend to get more work done together.

**Actions to keep doing:**

* We want to keep communicating with each other over Discord so that we can stay updated on our progress or answer each others questions.
* We want to keep completing our assigned sprint tasks in a timely fashion.

**Work Completed:**

* We created a centralized homepage (User Story #2)
* We designed a front-end to display the content (User Story #2)

**Work Not Completed:**

* We did not create personal accounts for users to log in and sign up because we decided that it wasn’t a necessary feature needed for users to access our application (User Story #1)

**Work Completion Rate:**

* We completed one user story in our prior sprint
* Total number of estimated ideal work hours completed: 10 hours
* Total number of days: 14 days
* User stories/day: 1 user story/7 days
* Ideal work hours/day: 1-2 hours/day