Sprint 3 Report

Product Name : UpToDate

Team Name: UpToDaters

Release Name : UpToDate

Release Date : 3/19/18

Revision Number : 1

Revision Date : 3/11/18

**Actions to stop doing:** We should stop having our meetings early in the morning as some people cannot make it at times. Besides that, the team is working effectively in respect to scrum meetings and user story tasks.

**Actions to start doing:** The team should start working on implementations earlier because everything really stacked on us.

**Actions to keep doing:** Keep up the work ethic and continue to meet our sprint goals at the end of each sprint. Continue to communicate as a team and keep our scrum meetings concise and efficient.

**Work completed/not completed:** There were 3 user stories for this sprint.

* User Story 1: As a user, I want to see what’s trending on Youtube (13 points)
  + Task 1: Connect the Youtube API (5 hours)
  + Task 2: Be able to dynamically crawl Youtube based on user query (3 hours)
  + Task 3: Display the results (2 hours)
* User Story 2: As a user, I want to see what’s trending on Twitter (13 points)
  + Task 1: Connect the Twitter API (5 hours)
  + Task 2: Be able to dynamically crawl Twitter based on user query (3 hours)
  + Task 3: Display the results (2 hours)
* User Story 3: As a user, I want to be able to view videos without going to Youtube
  + Task 1: Add embedding to the results(2 hours)

All user stories were completed.

**Work completion rate:** User stories completed was 3/3. Our estimated work time was 18 hours and the total number of days in this sprint was 14 days. We completed roughly .2 user stories/day with an ideal work hours/day of 2.