Release Plan

Product Name : UpToDate

Team Name: UpToDaters

Release Name : UpToDate

Release Date : 3/19/18

Revision Number : 2

Revision Date : 3/14/18

High Level Goals

1. Fetch popular, trending content from several different sources on the web
2. Let users have a personalized account that shows only what they want to see
3. Integrate different APIs into a functioning application

User Stories for Release

* Sprint 1
  + User Story 1: As a user, I want to have my own personal account so I can see what I want to see. (8 points)
  + User Story 2: As a user, I want to have a centralized homepage (5 points)
  + User Story 3: As a developer, I want to be able to use Django and Python comfortably so I can develop our app successfully (13 points)
* Sprint 2
  + User Story 1: As a user, I want to see what’s trending on Reddit (13 points)
  + User Story 2: As a user, I want to be able to store the articles in a database (5 points)
* Sprint 3
  + User Story 1: As a user, I want to be able to see what’s trending on Youtube (13 points)
  + User Story 2: As a user, I want to be able to see what’s trending on Twitter (13 points)
  + User Story 3: As a user, I want to be able to blacklist certain Youtubers or keywords (5 points)
  + User Story 4: As a user, I want to be able to view videos without going to Youtube (2 points)
* Sprint 4
  + User Story 1: As a developer, I want to add a UI trending slide (3 points)
  + User Story 2: As a user, I want an archive page to see past searches (5 points)
  + User Story 3: As a user, I want a friendly and easy to use UI (8 points)
  + User Story 4: As a developer, I want a clean Git master branch (3 points)

Product Backlog

* User Accounts
* Blacklist, filtering